Milestones

Before we can begin work on the more complex portions of the game we will need to set up a testing bed for each of the components.  The most important to set up is the graphical interface.  We will be spending a lot of time at the beginning creating a barebones version of the 3D interface which will be used for fight simulation and move creation.  Initially what we will have will be very limited in relation to the final desired product.  The main goal is to be integrated from the start.

Once the test bed is ready our approach will change to be more focused around research and development.  Testing how libraries will interact with each other and our own code.  Since we are planning on using several different libraries it will be important for us to understand how they work before we can start building anything.  During this time we will also be researching techniques and architectures which have already been implemented that are similar to what we are trying to do.  Some of this research will be ongoing as some aspects will be more complex than others.  We also anticipate there will be techniques that will not work and we will need to research alternatives in advance.

When we are comfortable that we have a solid understanding of the libraries we are using and what we will be coding ourselves we will reevaluate our design and make necessary changes.  At this point most of the code will have been written.  This stage will simply be organizing and cleaning up as well as ironing out last minute bugs.  At this stage we would like to have people inside and outside the class beta test the game and give us suggestions on improvements in interface and design.

Timeline

3/10	Very rough marionette engine test bed done and ready for use.

MDP/NFSM architecture implemented

3/17	First iteration 2D interface (strategy mode) ready for testing

Logical Data structures implemented

Situation grammar outlined

3/24	Iteration 2 marionette engine test bed

Prototype move creation system implemented

Simplified Learning architecture implemented

3/31	Iteration 2 of 2D interface

Rough situation analyzer implemented

4/5	Beta marionette control ready for test

Iteration 2 of move creation

More robust learning architecture implemented

Reevaluation

The Great Mergenation… (Something like integration, but not…)

4/19	Alpha version complete

4/26	Beta testing begins

5/12	Arcade day!