Daniel Dadush

Zeke Swepson

Janete Perez

Niel Mehta

CS196-2 – Innovating Game Development –

Course Project Proposal

Kung Foo Tomogachi

Title:

Kung Fu Tomogachi

Tagline:

Mr Myagi Evolved

Genre:

RPG & Fighter.

Mechanics:

Tomogachi meets Soul Calibur

Setting:

Medieval meets Futuristic

Target Audience:

“soccer mom ”, Japanese teenager

Goal:

Create the ultimate fighting machine.

Description:

You get to train a young budding fighter how to fight. You get to make your own, original PHYSICS BASED MOVES. You get to pit your Kung Fu Tomogachi against your friend’s to show them who the real Mr. Myagi is.

It is innovative because...

It’s a physics based fighting simulation where your trainee learns from you and from experience in fights. You get to make your own moves which can be modified and perfected. There is also the possibility of having the trainee make up his/her own moves.

Game Breakdown

Our game can be broken into 2 modes with one engine which will be used in both modes.  Each of these modes is necessary for achieving the goal of training a fighter which is the ultimate goal of the game.

The Engine:

Using the Dojo library the engine renders graphics, simulates physics and calculates the game state for the AI.  Since real 3D biped physics will be difficult to implement we will use ragdoll physics to simulate marionette style motion.  In conjunction with the physics engine which Dojo already has, the engine simulates “strings” which pull the character into an upright position.  In order to move these ragdoll characters we simply apply forces to pull the parts in the proper direction.

Move Builder: How the user can make up their own moves

The goal of the interface is to be as simple as possible.  To reduce the amount of work the user has to do to create moves we’ve simplified the interaction from that of a traditional 3D modeling program.  To select a limb there will be a drop down menu with a list of all the parts.  Once you have selected a limb there are sliders corresponding to the X, Y, and Z location of the limb.  The coordinates will be relative to the character so that the user can rotate the camera around the character while they are manipulating its position.  This allows for much simpler manipulation of the body, but does not sacrifice the level of precision required for complex move creation.

After the user is finished organizing the character in their desired configuration they can add another configuration to add to the move or they can chose a target limb on the opponents body to attack.  An attack is specified by selecting an attacking limb, the limb the player will attack with, and the limb to be attacked on the enemy player.

Initially the user can specify the type of move they are creating.  There are three basic kinds; an attacking move, a move that will end with the player attacking his opponent; a defensive move, a move that protects the player from an attack; and a movement move, a move that actually changes the player’s position (i.e. step left).

Moves can also be combined with each other to make combination moves.  The user can select two moves and merge them either sequentially so that one happens directly after the other or combine them as a double move (i.e. punch and kick simultaneously).

To preview a move click the “View Move” button.  This will simulate what the move will look like during fighting mode.  After the user is satisfied with the move they have created they can click “Finish Move” to finalize the move and add it to the list of moves the player can use when fighting.  At this point the user must give the move a name and give it voice and key mappings for fighting mode.

Fighting Mode: Using moves to fight an opponent/learning how to fight

The interface for the fighting mode will be even simpler.  Since most of the fight will be a simulation the only important information is player health and time (the two players fighting is a given).  Most of the fighters learning will happen on its own.  The user can press keys which are mapped to specific moves or give a vocal command to suggest move the fighter might try, but ultimately the decision is up to the fighter itself.

To assist with the reinforcement learning the user can also positively or negatively reinforce what the fighter is doing either through voice or through the keyboard.

Each fighter will have a health bar which decreases depending on the strength of an attack.  The fighter to lose all their health first is the looser.

Design

Overview:

For development of our game we will be using the Dojo Game Engine.  We will thus be coding in C++ using Microsoft Visual Studio as our development IDE.  As mentioned previously the game is broken into 3 main components.  The underlying physics engine, the move creation system and the fighting simulation / learning mode.

Physics Engine:

The engine will predominately build off of Dojo.  All the graphics and the physics simulation will be taken care of by G3D and ODE respectively.  The part we will be responsible for is calculating the game state.  Because it knows everything about the state of the game it will have a lot of accessor functions for other classes (namely the AI) to utilize the data.

Move Creator UI:

The move creator UI will be using QWidgets for things like buttons and sliders.  It will communicate with the engine via surrogate classes which reference the different limbs of a fighter.  Through the surrogates when can access the coordinate data for the limbs and apply forces to move them.

Fighting Mode UI:

In fighting mode the user interacts with the fighter either through voice command or the keyboard.  These commands a suggested to the AI which will then chose a move to do based on the state of the game.  As mentioned before the state of the game is calculated by the Engine.  When it has chosen a move it tells the physics fighter to do it.  Depending on the success (Caused a lot of damage) or failure (No damage or Received damage) of a move the AI will decide whether or not to do that move again in that situation.  To achieve this we are going to attempt to implement a Q Learning algorithm.

Implementation

Engine:

In order to simulate marionette physics there are a few key problems we need to address.  The first is the issue of keeping the fighter upright or “standing up” (e.g. on his feet).  A simple technique we have come up with is to apply a force to the head of the fighter that is strong enough to oppose the gravity which is pulling him down.  This worked surprisingly well as he not only remained standing but when knocked down he could still pull himself up to a “standing” position.

The next problem is how to move his limbs.  We are still in the process of figuring this out, but the basic idea we have come up with is to create pull points or strings which are associated to each limb.  The pull points apply a force to the associated limb to pull it in the pull point’s direction.  Effectively this moves the limb into a desirable position to ready for a move.  The problem is that without much knowledge of physical motion (not to mention there is no research that we found being done in such a specific area) it’s still very sloppy and tends to yield awkward results.  A few ideas we have had include adding multiple pull points connected to the same limb to stabilize it and have finer control; not activating all the pull points for each limb so some of the limbs are “free” and others are in control of the desired motion; or giving the AI more control over applying forces to the limbs based on the game state.  As we experiment it is possible we will come up with some sort of combination of several ideas.

The game state is crucial to the functionality of the AI.  In order to come up with a grammar that was both comprehensible and finite we decided to attempt to generalize the configuration of each of the fighters.  The idea is that there will be a bounding box around both fighters that is cut into sub boxes which we will call regions.  The state of the game is determined by where each part of the fighter is within his bounding regions.  In addition we need the configuration of the enemy, the distance to the enemy, and the difference in the angle and the fighter is facing and the angle the enemy is facing.

Move Builder:

The move builder is straight forward.  Sliders will move the limbs in object space.  After the user has positioned the character in a pose of their liking it will be stored as a configuration.  The play the move it will use physics simulation from the Physics engine to move the player from configuration to configuration.

Testing Plan

In order to begin testing the AI we will need to set up a significant amount of the Engine.  To save time Zeke will be building a simple test bed with two marionettes which can hit each other with different limbs and move around.  Meanwhile, Dan will be setting up the AI framework.  Once the framework is ready we will integrate it with the test bed and he can begin testing his AI in a real environment.  While Zeke and Dan are working on those parts Neil and Janete will be focused on the User Interface.  Setting up the QWidgets to work with Dojo, saving and loading moves and any other windowing issues that come up.

When the AI and Physics Engine are set up and mostly functional we can begin integrating the two along with the UI.  Because of the time sensitivity of this project most of the testing will be done with the real components which we will be using.  With the exception of the initial test bed for the AI.

Milestones

Physics Engine test bed – Test bed used by the AI

Beta User Interface – Mostly working user interface for use with move creation.  This also includes saving and loading moves.

AI Framework – Basic architecture for the AI has been implemented.  This means all data structures are ready and rough algorithms are in place.  Basically it is ready to be tested.

Inserting AI into test bed – Integrating the AI framework into the test bed.

Beta AI implementation – AI that uses Q learning working within the test bed.

Beta Physics Engine – Physics engine which simulates marionette motion.  Can execute moves with multiple configurations and can evaluate the game state.

Integrate UI and Physics Engine – Make sure that UI and Physics work together seamlessly.

Integrate AI and Physics Engine – Insert AI into real Physics Engine.

Beta Test – Get people to try out our game and find bugs.

Timeline

4/7	Beta UI

4/14	Physics Engine test bed + AI Framework

4/19	Insert AI into test bed

4/21	Beta AI Implementation + Beta Physics Engine

4/28	Fully integrate UI and Physics

5/5	Fully integrate AI and Physics

Rubric

A specs

- Move creation fully implemented with waypoints and playback capability

- Learning algorithm that works

- Full Strategy building UI

- Voice control works

B specs

- Move creation that works decently well

- Learning algorithm that does some learning, but can’t beat a novice human player

- Strategy building UI with limited functionality (ie can’t create new nodes or interface is tedious)

- Fighting mode, but not continuous (you load fighters in, but there is no story or progression)

C specs

- Move creation can’t handle waypoints or different stances

- Learning algorithm is simple and slow

- UI is semi functional, but not very useful

- Fighting mode only has one enemy

4.1 Group Workload Breakdown

This breakdown should set individual rubrics for each person in the team and cover all aspects of the overall project.

The workload is broken down into teams of two. Zeke & Janete will be working on the move creator aspect of the game and Dan & Neil will be working on the fighting mode part. At each iteration we will reevaluate the workload and redistribute tasks as necessary.

Move Creator: Zeke & Janete

User Interface: Janete

UI and Graphics for the Move Creator.

A specs

- UI works

- Graphics display properly

B specs

- UI is clunky and some features aren’t implemented

C specs

- UI not fully implemented

- Graphics are slow or don’t work well

Marionette Simulation Engine: Zeke

A specs

- Character can do a complex move with waypoints

B specs

- Character can hit a specified target

C specs

- Character moves in some way that is close to what the user wanted

Fighting Mode: Dan & Neil

User Interface: Neil

UI and Graphics for the Fighting Mode.

A specs

- UI works

- Graphics display properly

B specs

- UI is clunky and some features aren’t implemented

C specs

- UI not fully implemented

- Graphics are slow or don’t work well

Learning AI : Dan

A specs

- AI learns from mistakes and improves strategies

B specs

- AI can win a fight

C specs

- AI can make decisions…

Strategy Builder: Janete or Neil (depending on progress of teams)

Logic (ie game loop, data structures)

A specs

- Fully implemented data structures with some optimization

B specs

- Simple data structures

- Referee logic

C specs

- Referee logic not fully implemented

- some data structures not implemented

Related Works

In the most recent versions of fighting video games like Soul Calibur, Tekken, and Dead or Alive you can select the types of weapons a player can use, the stage, and costumes. This type of customization and personalization provided users with the ability to change the look and feel of players and fights but only at a very high level. Smackdown vs.Raw, for example, is a videogame that has the ability to customize your player extensively. You can define the character's look as well as his entrance to the ring along with editing the move set. There are moves for almost every possible situation: standing grapples, running grapples and strikes, ground moves, rebounds, top rope moves, etc. While this gives users a great deal of freedom, users want more control of the actual game play and be able to customize the moves and skill of a player instead of using the same pre-packaged animations over and over. This has inspired the creation of fighting games like Virtual Fighter with different modes where you can train your own players. Virtual Fighter has an AI Mode that allows you to train a "blank slate" fighter yourself. You can train the character in two ways: by sparring to endow them with new moves, and by judging their abilities in replay.

http://www.soulcalibur.com/

http://www.tekken-official.jp/

http://www.virtua-fighter-4.com/

http://smackdown-vs-raw-game.com/

http://www.ragdollkungfu.com/

http://ragdollsoft.com/ragdollmasters/

5 Selection and approval of a mentor

The proposed project must have a mentor who is committed to provide guidance and conceptual support The mentor can be a member of the course staff or another individual, approved by the instructor, with expertise in the area. The mentor must approve of the project before it will be accepted by the course staff. The course website maintains a list of potential projects suggested by individuals available to serve as mentors.

Pawell, Graham and Alex are all doing similar project so we thought a combination of the three made the most sense.  You know like, Pawell’s head, Alex’s torso and Graham’s arms and legs…